Sauerhoff meeting 5/24/24, 10am (Mitch onsite, Ronna in CT on Facetime)

- Preference for “top” (more ornate) arch design of the two they provided for kitchen to living room arch

- Make that arch (from kitchen into living room) as wide as possible

- Keep closet upstairs that protrudes into the kitchen. Integrate it into the space as Doug described

- Reiterated interest in dishwasher in pantry

- They like the arch on the open porch, fine with the plan of shingled column and arch

- Living room windows: leave as is. They like a clean look, appreciate the light through the big windows. No built-ins

- Yes, they’d like a transom window in first floor bedroom

- Pull-down ladder location upstairs: Gave Doug permission to figure out (understand that it won’t be in a bedroom or bathroom)

- Landscaping: they like curves rather than straight lines

- Remove mugo and cedar outside sunroom

- Roof shingle: Cobblestone Gray

Follow up:

- Interest in interior window finishes (Roman shades, etc)

- Add transom for 1st floor br to finish punchlist

- Remove mugo and cedar once replacements are available

- Follow up with Bill on proposed landscape plan

- Keep red oak? Refer to buyer planting list (see 5/24/24 email)

- Spec a security system (see 3/8/23 email)